# Loan Platform – Implementation Plan

## Tech Stack

React.js

TypeScript

React Router DOM

Tailwind CSS

Axios

Vite

## Step 1: Project Setup

Create project:

npm create vite@latest loan-platform -- --template react-ts

cd loan-platform

npm install

Install dependencies:

npm install react-router-dom axios

npm install -D tailwindcss @tailwindcss/vite

Configure Tailwind.

## Step 2: Folder Structure

src/

assets/images, assets/icons

components/common: Header, Footer, Button, Card, Input, Banner

components/home, loan, partner, tracker

pages: Splash, Login, Home, PersonalLoan, BusinessLoan, CreditTracker, Partners, About, Contact, PrivacyPolicy, Terms

layouts/MainLayout.tsx

routes/AppRoutes.tsx

services/api.ts

data: loans.ts, partners.ts, faq.ts

hooks/, types/, utils/

App.tsx, main.tsx

## Step 3: Routing

/

/login

/home

/personal-loan

/business-loan

/credit-tracker

/partners

/about

/contact

/privacy-policy

/terms

## Step 4: Splash Screen

Company Logo

App Name

Auto redirect after 3 seconds

## Step 5: Login Page

Email input

Mobile input

Validation

Continue button

Validate email format and 10-digit mobile

Navigate to Home on success

## Step 6: Home Page

Header

Banner Carousel

Loan Products

Other Services

Reusable LoanCard and ServiceCard

## Step 7: Personal Loan Page

Banner

Benefits

Eligibility

Required Documents

FAQs

Apply Now button

## Step 8: Business Loan Page

Same layout as Personal Loan with different content

## Step 9: Credit Tracker

Credit Score Card

Refresh Button

Improvement Tips

Popup

Dropdown

Submit Button

## Step 10: Partners

Tabs: Lending, Banking, Digital Lead

Partner Card: Logo, Name, Terms Link

## Step 11: About Page

Company Introduction

Mission

Vision

Values

## Step 12: Contact Page

Company Details

Contact Form

Name

Email

Message

Submit Button

## Step 13: Privacy Policy

Static content

## Step 14: Terms & Conditions

Static content

## Step 15: Responsive Design

Mobile

Tablet

Desktop

Flexbox

Grid

Tailwind breakpoints

## Step 16: Reusable Components

Button

Input

Card

Header

Footer

Banner

Popup

Tabs

Carousel

FAQ Accordion

## Step 17: Future API Structure

services/api.ts

Axios instance

Future endpoints: Login, Loan Products, Credit Score, Contact Form

## Step 18: Testing Checklist

Responsive on Mobile

Responsive on Tablet

Responsive on Desktop

All Routes Working

Form Validation

Popup Working

Navigation Working

Clean UI

No Console Errors

## Final Deliverables

React + TypeScript Project

Responsive UI

GitHub Repository

README